|  |  |
| --- | --- |
| Scrum meeting Minutes | Graphic illustration of team in a meeting |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: |  | Time: |  | Organizer: |
| 21/03/2023 |  | 6:00 PM |  | Modjadji Mphekwane |

|  |  |
| --- | --- |
| In attendance |  |
| Reala Reddy, Kamogelo Kekae, Zandile Silayi |  |

|  |
| --- |
| Introduction |
| There was an online meeting on Microsoft Teams. The purpose of the meeting was to discuss the progress of the tasks due today, The login and registration pages for the mobile app and web were to be demonstrate to the team. The progress of the four PHP files was also to be discussed. |

|  |
| --- |
| The questions/ topics/ discussed |
| * Reala demonstrated the login and registration pages for the webpage and was able to show that it captures the data to the database. * The skeleton of the homepage for the student and the teacher was discussed and was agreed on by the team * The PHP files for the website were running and uploaded on GitHub, but for the app they were yet to be created by the members responsible for them(Kamogelo and Zandile). * The app was confirmed to be working for valid and invalid login/registration. |

|  |
| --- |
| Next meeting |
| 25 March 2023| 6:00 PM on Microsoft Teams Meeting  Meeting was adjourned at 6:55 pm. |